CAMPUS FOOD ORDERING PLATFORM

Product Backlog

Agile Development  |  Scrum Methodology  |  MoSCoW Prioritisation

Test-Driven Development  |  CI/CD Pipeline

| 8 Epics | 38 Backlog Items | 195 Story Points | 4 Sprints |
| --- | --- | --- | --- |

Table of Contents

| # | Section |
| --- | --- |
| 1 | Document Purpose & Scope |
| 2 | Product Vision & Problem Statement |
| 3 | MoSCoW Priority Legend |
| 4 | Story Point Scale |
| 5 | Backlog Summary Table |
| 6 | SA Dietary & Allergen Data Source Justification |
| 7 | Non-Functional Requirements |
| 8.1 | Epic 1: Authentication & Role-Based Access Control |
| 8.2 | Epic 2: Menu Management |
| 8.3 | Epic 3: Order Management |
| 8.4 | Epic 4: Real-Time Order Tracking & Notifications |
| 8.5 | Epic 5: Payment Processing (Paystack) |
| 8.6 | Epic 6: Analytics & Reporting |
| 8.7 | Epic 7: SA Dietary & Allergen Data Integration |
| 8.8 | Epic 8: ML Meal Recommendations (Bonus) |
| 9 | Definition of Done |
| 10 | CI/CD & TDD Principles |

1. Document Purpose & Scope

This Product Backlog defines all functional and non-functional requirements for the Campus Food Ordering Platform. It is structured using the MoSCoW prioritisation framework and Agile Scrum methodology. Each Product Backlog Item (PBI) includes a user story, acceptance criteria, story point estimate, priority level, and target sprint. The backlog is the single source of truth for scope and is maintained iteratively throughout the project lifecycle.

2. Product Vision & Problem Statement

Problem Statement University food courts experience significant congestion during peak hours. Students face long queues that force them to choose between eating and attending class. Vendors have no centralised system to manage incoming orders or understand demand patterns, leading to inefficient operations, food waste, and poor customer experience. Product Vision A publicly available, web-based campus food ordering platform that allows students to browse menus, place orders online, pay securely, and collect food with minimal wait time — while giving vendors a real-time order management system and actionable analytics to run their businesses more effectively.

3. MoSCoW Priority Framework

| Must Have | M | Core requirement — sprint cannot complete without it. |
| --- | --- | --- |
| Should Have | S | Important but not critical — included if capacity allows. |
| Could Have | C | Nice-to-have enhancement — deferred if under time pressure. |
| Won't Have | W | Out of scope for this version — documented for future consideration. |

4. Story Point Estimation Scale

| Points | Complexity | Description |
| --- | --- | --- |
| 1-2 | Trivial | Minor config change or small UI tweak; no business logic involved. |
| 3 | Small | Straightforward feature; clear requirements, minimal dependencies. |
| 5 | Medium | Moderate complexity; involves backend and frontend integration. |
| 8 | Large | Complex feature; multiple integrations or real-time functionality required. |
| 13 | X-Large | Very high complexity — ML, novel algorithms, or significant research required. |

5. Product Backlog — Summary

| Epic | Title | PBIs | Total SP | Priority Mix | Sprint(s) |
| --- | --- | --- | --- | --- | --- |
| Epic 1 | Authentication & Role-Based Access Control | 7 | 34 SP | M:4 S:3 | S1 |
| Epic 2 | Menu Management | 6 | 30 SP | M:6 | S1, S2 |
| Epic 3 | Order Management | 5 | 26 SP | M:3 S:2 | S2 |
| Epic 4 | Real-Time Order Tracking & Notifications | 3 | 16 SP | M:3 | S2 |
| Epic 5 | Payment Processing (Paystack) | 7 | 30 SP | M:7 | S3 |
| Epic 6 | Analytics & Reporting | 5 | 31 SP | M:4 S:1 | S4 |
| Epic 7 | SA Dietary & Allergen Data Integration | 3 | 10 SP | M:2 C:1 | S2 |
| Epic 8 | ML Meal Recommendations (Bonus) | 2 | 18 SP | C:2 | S4 |
| TOTAL | All Epics | 38 | 195 SP |  | S1-S4 |

6. SA Dietary & Allergen Data Source — Selection & Justification

Primary Source: EU FIC Regulation No. 1169/2011 (14 Major Allergens) The Food Information to Consumers (FIC) Regulation defines 14 mandatory declarable allergens: Cereals containing gluten (wheat, rye, barley, oats), Crustaceans, Eggs, Fish, Peanuts, Soybeans, Milk (including lactose), Nuts (almond, hazelnut, walnut, cashew, pecan, Brazil, pistachio, macadamia), Celery, Mustard, Sesame seeds, Sulphur dioxide and Sulphites (>10 ppm), Lupin, and Molluscs. Justification: This regulation is internationally recognised and widely adopted as the benchmark for allergen labelling in food service applications. South Africa's R.146 Food Labelling Regulations are broadly aligned with Codex Alimentarius, which itself draws from the same 14 allergen categories. Using EU FIC ensures the platform is interoperable with internationally standardised data while being directly applicable to a South African context.

Supplementary Source: SAHPRA & DAFF South African Dietary Categories South African-specific dietary designations are sourced from the South African Health Products Regulatory Authority (SAHPRA) and the Department of Agriculture, Forestry and Fisheries (DAFF) food labelling guidelines. These define: Halal (compliant with Islamic dietary law, certified by SANHA or MJC), Kosher (compliant with Jewish dietary law), Vegan (no animal-derived ingredients), Vegetarian (no meat or fish; may include dairy/eggs), Nut-Free, Gluten-Free (less than 20 ppm gluten per Codex Alimentarius Stan 118-1979), Dairy-Free. Justification: South Africa's diverse population requires dietary categories that reflect local religious and cultural food practices. SAHPRA's guidelines provide a credible, domestically authoritative basis for these designations. DAFF's alignment with Codex Alimentarius ensures international compatibility. Source: SAHPRA Food Labelling Guidelines; R.146 Regulations (Government Gazette No. 35181).

Implementation Approach Tags are seeded into the database at deployment time via a migration/seed script. They are read-only to vendors — no custom tags can be created. The tag source, version, and date of adoption are recorded in the database schema and project README. The full tag list and source documentation are included in the project technical appendix.

7. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | API response time < 500ms for 95th percentile under normal load. Real-time status updates < 3 seconds end-to-end. |
| Scalability | System must support at least 500 concurrent users without degradation. Horizontal scaling is supported via stateless backend services. |
| Security | All data in transit encrypted via HTTPS/TLS 1.2+. Passwords are never stored (OAuth only). API endpoints authenticated via JWT. No sensitive financial data stored. Paystack secret keys in server-side env vars only. |
| Availability | Target 99.5% uptime. Zero-downtime deployments via CI/CD pipeline. Health check endpoint available for monitoring. |
| Accessibility | WCAG 2.1 AA compliance. Responsive design for desktop and mobile browsers. Minimum tap target size 44x44px on mobile. |
| Maintainability | Codebase follows agreed code style (linted via ESLint / Prettier). Minimum 80% unit test coverage on critical paths. All public API endpoints documented (OpenAPI/Swagger). |
| Compliance | Allergen labelling compliant with EU FIC Regulation 1169/2011. SA-specific dietary categories sourced from SAHPRA/DAFF. POPIA-compliant personal data handling. |
| DevOps | CI/CD pipeline configured (GitHub Actions or equivalent). Automated tests run on every pull request. Docker-based deployment. Environment variables managed via secrets management. |
| Testing | TDD approach for all critical business logic. Unit, integration, and end-to-end (E2E) tests. Test coverage reported in CI pipeline. |

8. Product Backlog Items by Epic

| EPIC 1 | Authentication & Role-Based Access Control Secure user authentication via a third-party OAuth identity provider (e.g. Google/Microsoft SSO). Establishes three distinct roles — Student, Vendor, and Admin — each with protected routes and appropriate dashboard access. |
| --- | --- |

Product Backlog Items

|  | PBI-1.1 OAuth-Based Student Authentication Role: Student |
| --- | --- |

User Story:

As a student,

I want to sign in using a third-party identity provider,

so that I can securely access the platform without creating a separate password.

Integrates with OAuth 2.0 (e.g. Google or Microsoft SSO). New students are auto-provisioned on first login. Session tokens are stored securely server-side.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | OAuth 2.0 integration with a recognised provider (Google or Microsoft) is functional. |
| AC | First-time login auto-creates a student account linked to the OAuth identity. |
| AC | Successful login redirects to the student dashboard. |
| AC | Invalid or expired tokens are rejected with a descriptive error message. |
| AC | Session tokens expire after the configured inactivity period and require re-authentication. |

|  | Must Have | 5 SP ¦ Sprint 1 |
| --- | --- | --- |

|  | PBI-1.2 OAuth-Based Vendor Authentication Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to log in using the same identity provider as students,

so that I can securely access my vendor dashboard.

Vendors use the shared OAuth provider. Their role is resolved post-authentication and enforced on all vendor-scoped routes.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Vendors authenticate via the shared OAuth provider. |
| AC | Vendor role is assigned and persisted correctly after login. |
| AC | Successful login redirects to the vendor dashboard. |
| AC | Unauthorised users attempting to access vendor routes receive a 403 error. |
| AC | Sessions expire correctly and re-authentication is enforced. |

|  | Must Have | 5 SP ¦ Sprint 1 |
| --- | --- | --- |

|  | PBI-1.3 Admin Authentication & Access Role: Admin |
| --- | --- |

User Story:

As a admin,

I want to log in via the identity provider and be routed to the admin dashboard,

so that I can manage the platform securely.

Admin access requires both a valid OAuth token and an isAdmin flag. Non-admin users are blocked from all admin routes. All admin sessions are logged for audit purposes.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Admin authentication validates both OAuth token and isAdmin flag server-side. |
| AC | Admins are redirected to the admin dashboard after successful login. |
| AC | Non-admin users are blocked from admin routes and shown an access-denied page. |
| AC | Admin session events are written to an audit log with timestamps. |

|  | Must Have | 3 SP ¦ Sprint 1 |
| --- | --- | --- |

|  | PBI-1.4 Role-Based Access Control (RBAC) System Role: System |
| --- | --- |

User Story:

As a system,

I want to enforce role-based permissions on every protected route,

so that users can only access features appropriate to their role.

RBAC is enforced both in the frontend (route guards) and backend (middleware). Three roles: Student, Vendor, Admin. Role assignments are immutable by the user and stored securely in the database.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Three roles defined: Student, Vendor, Admin — each with distinct permission sets. |
| AC | Frontend route guards prevent unauthorised navigation. |
| AC | Backend middleware validates role on every protected API endpoint. |
| AC | Role changes take effect immediately without requiring re-login. |
| AC | Users cannot modify their own role assignment. |

|  | Must Have | 8 SP ¦ Sprint 1 |
| --- | --- | --- |

|  | PBI-1.5 Admin Application Registration Flow Role: New User |
| --- | --- |

User Story:

As a new user during registration,

I want to apply for admin access,

so that my request can be reviewed before I am granted elevated privileges.

During registration, applicants may opt into an admin access request, revealing additional required fields. They are stored with adminApplicationStatus = 'pending' and treated as normal customers until approved.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Admin application fields are revealed conditionally during registration. |
| AC | Incomplete admin fields trigger validation errors before submission. |
| AC | Applicant is created with adminApplicationStatus = 'pending'. |
| AC | Applicant is signed in as a standard customer and blocked from admin dashboard. |
| AC | Applicant receives a confirmation message that their request is under review. |

|  | Should Have | 5 SP ¦ Sprint 1 |
| --- | --- | --- |

|  | PBI-1.6 Admin Application via Customer Dashboard Role: Customer |
| --- | --- |

User Story:

As a customer,

I want to apply or reapply for admin access from my dashboard,

so that I can request elevated permissions at any time.

Customers can initiate or update an admin application from their profile. Status (Pending / Approved / Rejected) is always visible. Rejected applicants can update and resubmit.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | An 'Apply for Admin' option is available to customers who are not yet approved. |
| AC | Rejected applicants can edit and resubmit their application. |
| AC | Resubmission resets status to 'pending' and notifies reviewers. |
| AC | Approved users no longer see the application option. |
| AC | Current application status is clearly displayed in the dashboard. |

|  | Should Have | 3 SP ¦ Sprint 1 |
| --- | --- | --- |

|  | PBI-1.7 Admin Review of Applications Role: Admin |
| --- | --- |

User Story:

As a admin,

I want to review, approve, reject, and revoke admin applications,

so that I can maintain proper access control across the platform.

Admin panel provides a paginated, filterable list of all admin applications. Actions (approve, reject with reason, block, revoke) take effect immediately and are audit-logged.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Admins can view all applications with status filters. |
| AC | Approving an application sets isAdmin = true and grants dashboard access immediately. |
| AC | Rejecting requires a written reason, which is stored and shown to the applicant. |
| AC | Blocking or revoking removes admin privileges instantly. |
| AC | All actions are logged with timestamp and acting admin's ID. |

|  | Should Have | 5 SP ¦ Sprint 1 |
| --- | --- | --- |

| EPIC 2 | Menu Management Vendors can create and manage their menus including items, pricing, descriptions, photos, availability, and dietary/allergen tags. Admins can approve or suspend vendor accounts. Sold-out items are clearly marked. |
| --- | --- |

Product Backlog Items

|  | PBI-2.1 Vendor Menu Creation Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to create and publish my menu on the platform,

so that students can see what food I offer and place orders.

Vendors can add menu items with name, description, price, photo, and availability toggle. Items are published immediately and visible to all students.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Vendors can create menu items with: name, description, price, photo, and availability status. |
| AC | Published items are immediately visible to students on the vendor browse page. |
| AC | Photos are validated for file type (JPEG/PNG) and size (max 5 MB). |
| AC | Price must be a positive numeric value; non-numeric input triggers a validation error. |
| AC | Items default to 'Available' unless the vendor explicitly marks them otherwise. |

|  | Must Have | 8 SP ¦ Sprint 2 |
| --- | --- | --- |

|  | PBI-2.2 Vendor Menu Editing & Updates Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to edit existing menu items and update prices or descriptions at any time,

so that my menu always reflects current offerings and accurate pricing.

Full CRUD operations are available for all menu items. Changes are reflected immediately on the student-facing menu pages.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Vendors can edit name, description, price, photo, and availability of any existing item. |
| AC | Changes are reflected on the student-facing menu within 5 seconds of saving. |
| AC | Vendors can soft-delete items (items are hidden, not permanently removed). |
| AC | A confirmation prompt is shown before permanent deletion. |

|  | Must Have | 5 SP ¦ Sprint 2 |
| --- | --- | --- |

|  | PBI-2.3 Mark Items as Sold Out Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to quickly mark an item as sold out,

so that students know not to order it and I avoid unfulfillable orders.

A single toggle on each menu item marks it as sold out. Sold-out items remain visible on the student menu but cannot be added to a cart.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | A sold-out toggle is available per item in the vendor dashboard. |
| AC | Sold-out items are displayed on the student menu with a 'Sold Out' indicator. |
| AC | The 'Add to Cart' button is disabled for sold-out items. |
| AC | Toggling availability back on restores the item to an orderable state immediately. |

|  | Must Have | 2 SP ¦ Sprint 2 |
| --- | --- | --- |

|  | PBI-2.4 Allergen & Dietary Tag Assignment Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to assign standardised allergen and dietary tags to my menu items,

so that students with dietary requirements can make safe food choices.

Tags are drawn from the platform's standardised tag library (sourced from FSAI / EU FIC Regulation 1169/2011 and supplemented with South African dietary categories). Vendors select from the pre-defined list — no free-form tags are permitted.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | The tag library includes the 14 EU FIC major allergens plus South African dietary categories (Halal, Kosher, Vegan, Vegetarian, etc.). |
| AC | Vendors can assign one or more tags to each menu item from the pre-defined list. |
| AC | Tags are displayed on student-facing menu item cards with icon and label. |
| AC | Vendors cannot create custom tags — only platform-defined tags are permitted. |
| AC | Tags are searchable and filterable by students on the browse page. |

|  | Must Have | 5 SP ¦ Sprint 2 |
| --- | --- | --- |

|  | PBI-2.5 Admin Vendor Account Approval & Suspension Role: Admin |
| --- | --- |

User Story:

As a admin,

I want to approve new vendor registrations and suspend vendor accounts when necessary,

so that only legitimate and compliant vendors are active on the platform.

New vendor accounts require admin approval before their menus are visible to students. Admins can suspend active vendors, immediately hiding their menus and blocking new orders.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | New vendor registrations appear in the admin dashboard with 'Pending Approval' status. |
| AC | Approving a vendor makes their menu visible to students. |
| AC | Suspending a vendor immediately hides their menu and blocks new orders. |
| AC | Admins can reinstate a suspended vendor. |
| AC | Vendors are notified by email or in-app message when their account status changes. |

|  | Must Have | 5 SP ¦ Sprint 1 |
| --- | --- | --- |

|  | PBI-2.6 Student Menu Browsing & Filtering Role: Student |
| --- | --- |

User Story:

As a student,

I want to browse vendor menus and filter by dietary preferences,

so that I can quickly find food that meets my needs.

Students see a vendor listing page with search and dietary tag filters. Tapping a vendor loads their full menu. Items show name, description, price, tags, and availability.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Students can view all active vendors with name, operating hours, and cuisine category. |
| AC | Students can search vendors by name and filter by dietary/allergen tag. |
| AC | Each menu item displays name, description, price, photo, and associated tags. |
| AC | Sold-out items are visible but clearly disabled for ordering. |
| AC | Tag filters can be applied simultaneously (e.g. Halal + Nut-Free). |

|  | Must Have | 5 SP ¦ Sprint 2 |
| --- | --- | --- |

| EPIC 3 | Order Management Students can build a multi-vendor cart and place a single consolidated order. Vendors receive incoming orders in real time and can manage the order lifecycle from receipt to collection-ready. |
| --- | --- |

Product Backlog Items

|  | PBI-3.1 Multi-Vendor Cart & Order Placement Role: Student |
| --- | --- |

User Story:

As a student,

I want to add items from multiple vendors to a single cart and place one order,

so that I can collect all my food in one trip.

The cart aggregates items from different vendors. At checkout, a parent order is created and split into vendor-specific sub-orders. The student receives a single order confirmation with a unique reference.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Students can add items from multiple vendors to a single cart session. |
| AC | Cart shows a per-vendor subtotal and a grand total. |
| AC | On submission, a parent order and vendor sub-orders are created atomically. |
| AC | Student receives a confirmation screen with a unique order reference number. |
| AC | Cart contents persist across page navigations within the same session. |

|  | Must Have | 8 SP ¦ Sprint 2 |
| --- | --- | --- |

|  | PBI-3.2 Vendor Order Reception Dashboard Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to see new orders appear on my dashboard as soon as they are placed,

so that I can begin preparing food without delay.

Vendor dashboard updates in real time when new orders arrive. Each order shows item details, quantities, special instructions, and a customer reference. An audio or visual alert notifies the vendor.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | New orders appear on the vendor dashboard within seconds of placement. |
| AC | Each order displays: items, quantities, special instructions, timestamp, and customer reference. |
| AC | An audible or visual alert fires when a new order arrives. |
| AC | Orders can be filtered by status: New, Preparing, Ready for Pickup. |
| AC | Order data persists correctly after page refresh. |

|  | Must Have | 5 SP ¦ Sprint 2 |
| --- | --- | --- |

|  | PBI-3.3 Order Status Management by Vendor Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to update the status of each order as I prepare it,

so that students can track their order's progress.

Vendors progress orders through a defined lifecycle: Order Received -> Preparing -> Ready for Pickup. Transitions are validated and each state change is timestamped in the database.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Vendors can update status to: 'Order Received', 'Preparing', 'Ready for Pickup'. |
| AC | Status transitions are validated — backward or skip transitions are rejected. |
| AC | Each status change is persisted with a timestamp. |
| AC | Vendors may optionally add a short note (e.g. estimated time) with each status update. |
| AC | Status updates are reflected on the student's tracking page within 3 seconds. |

|  | Must Have | 5 SP ¦ Sprint 2 |
| --- | --- | --- |

|  | PBI-3.4 Order History (Student) Role: Student |
| --- | --- |

User Story:

As a student,

I want to view a full history of my past orders,

so that I can track spending, reorder favourites, and resolve any issues.

Order history is accessible from the student dashboard. Orders are shown in reverse chronological order with full item details, vendor name, total, payment status, and order status.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Students can view all past and current orders sorted by date (newest first). |
| AC | Each order entry shows: vendor, items, total amount, payment status, and order status. |
| AC | Students can click into an order for full details. |
| AC | History can be filtered by vendor, date range, or status. |

|  | Should Have | 3 SP ¦ Sprint 2 |
| --- | --- | --- |

|  | PBI-3.5 Order Management Dashboard (Admin) Role: Admin |
| --- | --- |

User Story:

As a admin,

I want to view and oversee all orders across all vendors,

so that I can identify issues, resolve disputes, and monitor platform activity.

The admin order management view provides a platform-wide view of all orders with filtering by vendor, student, status, and date range. Admins can manually update order status in exceptional circumstances.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Admins can view all orders across all vendors with advanced filters. |
| AC | Each order shows full details: student, vendor, items, amounts, timestamps, and statuses. |
| AC | Admins can manually override order status with a required reason. |
| AC | Admin actions are logged in the audit trail. |

|  | Should Have | 5 SP ¦ Sprint 2 |
| --- | --- | --- |

| EPIC 4 | Real-Time Order Tracking & Notifications Students receive live order status updates and push notifications when their order is ready for collection. Real-time communication uses WebSockets or Server-Sent Events. |
| --- | --- |

Product Backlog Items

|  | PBI-4.1 Real-Time Order Status Tracking Role: Student |
| --- | --- |

User Story:

As a student,

I want to track my order's progress in real time without refreshing the page,

so that I know exactly what stage of preparation my food is at.

A dedicated tracking page subscribes to live order status events via WebSocket or SSE. All stages are shown on a visual progress bar, with the current stage highlighted.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Students can view a real-time order tracking page per active order. |
| AC | Status updates push to the page via WebSocket / SSE — no manual refresh required. |
| AC | All stages (Order Received, Preparing, Ready for Pickup) are shown with the current stage highlighted. |
| AC | Each completed stage is timestamped. |
| AC | If the connection drops, the page automatically reconnects and syncs the latest status. |

|  | Must Have | 8 SP ¦ Sprint 2 |
| --- | --- | --- |

|  | PBI-4.2 Order Ready Push Notification Role: Student |
| --- | --- |

User Story:

As a student,

I want to receive a notification when my order is ready for collection,

so that I know the exact moment to go to the pickup point.

When a vendor marks an order 'Ready for Pickup', an in-app notification is sent to the student. If browser push permission has been granted, a push notification is also delivered.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | An in-app notification fires when order status changes to 'Ready for Pickup'. |
| AC | The notification displays vendor name, order reference, and a link to order details. |
| AC | Notifications are persisted in the notification centre for later review. |
| AC | If browser push is enabled, a push notification is also sent. |
| AC | Notification centre shows unread count badge on the dashboard. |

|  | Must Have | 5 SP ¦ Sprint 2 |
| --- | --- | --- |

|  | PBI-4.3 Vendor Real-Time Order Alert Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to receive an immediate alert when a new order is placed,

so that I can start preparing food without any delay.

New orders trigger a real-time alert on the vendor dashboard (audio chime + banner). Vendors do not need to manually refresh to see new orders.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | A new order alert (audio + visual banner) fires on the vendor dashboard in real time. |
| AC | The alert includes a summary of the new order items and total. |
| AC | Dismissing the alert marks it as acknowledged but the order remains in the queue. |
| AC | Alert works across browser tabs via broadcast channel or WebSocket. |

|  | Must Have | 3 SP ¦ Sprint 2 |
| --- | --- | --- |

| EPIC 5 | Payment Processing (Paystack) Secure online payment using Paystack as the third-party payment gateway. Orders are only confirmed after server-side payment verification. No sensitive financial data is stored on the platform. |
| --- | --- |

Product Backlog Items

|  | PBI-5.1 Payment Initialisation on Order Placement Role: Student |
| --- | --- |

User Story:

As a student,

I want to payment to start automatically when I confirm my order,

so that I can complete the transaction immediately in one flow.

On order submission, the backend calls Paystack's initialise transaction API and redirects the student to the Paystack-hosted checkout. The order is held as 'Pending Payment'.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Order creation triggers an automatic Paystack transaction initialisation call. |
| AC | A Paystack authorization URL is generated and the student is redirected. |
| AC | The order is stored with status 'Pending Payment' until verification completes. |
| AC | If the Paystack API call fails, the student is notified and no order is created. |

|  | Must Have | 5 SP ¦ Sprint 3 |
| --- | --- | --- |

|  | PBI-5.2 Secure Paystack Checkout Redirection Role: Student |
| --- | --- |

User Story:

As a student,

I want to complete payment on Paystack's secure hosted page,

so that my card details are never entered into the campus platform.

The entire card capture experience is delegated to Paystack's PCI-DSS-compliant checkout. The platform handles only a payment reference — never card numbers, CVVs, or expiry dates.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Payment is processed entirely on Paystack's externally hosted checkout page. |
| AC | No card data is collected, transmitted, or stored by the campus platform. |
| AC | The redirect to Paystack uses HTTPS with a tamper-evident order reference. |
| AC | Callback URL is validated server-side to prevent parameter tampering. |

|  | Must Have | 3 SP ¦ Sprint 3 |
| --- | --- | --- |

|  | PBI-5.3 Server-Side Payment Verification Role: System |
| --- | --- |

User Story:

As a system,

I want to verify every payment with Paystack after checkout completes,

so that only genuinely successful transactions result in confirmed orders.

On callback receipt, the backend independently calls Paystack's verification endpoint. Orders are confirmed only on a verified success. All other outcomes mark the order as failed.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | The backend calls Paystack's verify endpoint using the payment reference on callback receipt. |
| AC | Only 'success' responses result in the order being confirmed. |
| AC | Failed or pending transactions mark the order as 'Payment Failed'. |
| AC | Verification is server-side only — clients cannot trigger verification directly. |
| AC | Duplicate verification calls for the same reference are idempotent. |

|  | Must Have | 8 SP ¦ Sprint 3 |
| --- | --- | --- |

|  | PBI-5.4 Payment Metadata Storage Role: System |
| --- | --- |

User Story:

As a system,

I want to store safe payment metadata alongside each order,

so that orders can be tracked, audited, and reconciled with Paystack.

Safe metadata (reference, gateway status, amount, currency, timestamp) is stored per order. No cardholder data is persisted at any point.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Payment reference, status, amount, currency, and timestamp are stored per order. |
| AC | No card numbers, CVV, or expiry dates are stored anywhere in the system. |
| AC | Payment status updates atomically with order status. |
| AC | Stored metadata is sufficient for reconciliation with the Paystack merchant dashboard. |

|  | Must Have | 3 SP ¦ Sprint 3 |
| --- | --- | --- |

|  | PBI-5.5 Payment Status Feedback (Student) Role: Student |
| --- | --- |

User Story:

As a student,

I want to see a clear success or failure message after checkout,

so that I know whether my order has been confirmed.

Post-callback, students are shown a success screen (with order reference and receipt summary) or failure screen (with retry option).

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Success screen shows order confirmation number, amount paid, and date. |
| AC | Failure screen shows a helpful message and a retry button. |
| AC | Retry reinitialises a new Paystack transaction for the same order. |
| AC | Order history reflects payment status (Paid / Failed / Pending) for each order. |

|  | Must Have | 3 SP ¦ Sprint 3 |
| --- | --- | --- |

|  | PBI-5.6 Payment Status Visibility (Vendor) Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to to see payment status on each incoming order,

so that I only prepare food for confirmed paid orders.

Payment status is shown prominently on vendor order cards. Unpaid orders are visually flagged. Vendor alerts only fire for paid orders.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Each order on the vendor dashboard shows a payment badge (Paid / Pending / Failed). |
| AC | Unpaid or pending orders are visually distinct from paid orders. |
| AC | New order alerts fire only for orders with confirmed payment. |
| AC | Paystack reference is visible on the order detail view. |

|  | Must Have | 3 SP ¦ Sprint 3 |
| --- | --- | --- |

|  | PBI-5.7 Secure Payment Compliance & Configuration Role: System |
| --- | --- |

User Story:

As a system,

I want to to manage all Paystack credentials and data handling securely,

so that the platform is compliant with financial data security best practices.

Paystack secret keys are stored as server-side environment variables, excluded from source control. All API calls use HTTPS. Only safe metadata is stored.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Paystack secret keys are stored only as server-side environment variables. |
| AC | No secrets are committed to source control (.gitignore and CI/CD secrets management). |
| AC | All Paystack API communication uses HTTPS. |
| AC | No cardholder data is stored anywhere in the system. |

|  | Must Have | 5 SP ¦ Sprint 3 |
| --- | --- | --- |

| EPIC 6 | Analytics & Reporting Provides actionable dashboards for admins, vendors, and students. Includes at minimum: sales per vendor over time, peak ordering hours, and a custom student insights view. Reports are exportable as CSV and PDF. |
| --- | --- |

Product Backlog Items

|  | PBI-6.1 Peak Ordering Hour Analytics Dashboard Role: Admin / Vendor |
| --- | --- |

User Story:

As a admin or vendor,

I want to view peak ordering times broken down by hour and day type,

so that I can plan staffing, inventory, and promotions around demand patterns.

A 24-hour bar chart shows order volume distribution. A toggle compares weekday vs weekend patterns. The top three peak periods are auto-highlighted.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Dashboard shows a 24-hour bar chart of order volume by hour. |
| AC | A weekday / weekend toggle allows comparison of demand patterns. |
| AC | Top three peak periods are automatically identified and highlighted. |
| AC | Charts update dynamically when the date range filter is changed. |
| AC | Vendor view is scoped to that vendor's orders; admin view is platform-wide. |

|  | Must Have | 8 SP ¦ Sprint 4 |
| --- | --- | --- |

|  | PBI-6.2 Vendor Sales Performance Report Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to view my revenue and order trends over selectable time periods,

so that I can track business performance and identify my best-selling items.

Sales dashboard shows revenue trends, total orders, average order value, and a top-10 best-sellers list. Filterable by daily, weekly, monthly, or custom date ranges.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Line or bar chart shows total revenue over the selected time period. |
| AC | Dashboard displays: total orders, total revenue, and average order value. |
| AC | Top-10 best-selling items are listed, sortable by quantity or revenue. |
| AC | Date range filter supports: daily, weekly, monthly, and custom ranges. |
| AC | Item-level drill-down shows daily sales breakdown for any selected item. |

|  | Must Have | 8 SP ¦ Sprint 4 |
| --- | --- | --- |

|  | PBI-6.3 Student Order History & Spending Insights Role: Student |
| --- | --- |

User Story:

As a student,

I want to view insights and statistics about my own ordering behaviour,

so that I can understand my spending habits and discover my food preferences.

Student analytics surface: frequently ordered items, favourite vendors, weekly/monthly spend totals, and order history with full filtering.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Students can view full order history sorted by date (newest first). |
| AC | 'Frequently Ordered' section highlights the top 5 reordered items. |
| AC | Spending summary shows total for current week, month, and all time. |
| AC | 'Favourite Vendors' section shows most frequently ordered-from vendors. |
| AC | History can be filtered by vendor, date range, or order status. |

|  | Must Have | 5 SP ¦ Sprint 4 |
| --- | --- | --- |

|  | PBI-6.4 Analytics Report Export (CSV & PDF) Role: User (Admin / Vendor / Student) |
| --- | --- |

User Story:

As a user,

I want to export any analytics report to CSV or PDF,

so that I can use the data in external tools or share it with others.

All analytics views include export buttons. Exported data exactly mirrors what is shown on screen, respecting active filters and date ranges.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | All analytics dashboards have 'Export to CSV' and 'Export to PDF' buttons. |
| AC | Exported data exactly matches the current filtered dashboard view. |
| AC | CSV includes column headers and properly delimited values. |
| AC | PDF is formatted with page headers, timestamps, and branding. |
| AC | Exports complete within 10 seconds for datasets up to 10,000 records. |
| AC | Files are named descriptively (e.g. 'vendor-sales-2025-04.csv'). |

|  | Must Have | 5 SP ¦ Sprint 4 |
| --- | --- | --- |

|  | PBI-6.5 Admin Platform-Wide Analytics Overview Role: Admin |
| --- | --- |

User Story:

As a admin,

I want to view aggregated platform-wide analytics across all vendors,

so that I can monitor overall health, growth, and activity of the platform.

Admin analytics shows: total orders per day, platform-wide revenue, most popular items, most active vendors, and user growth trends.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Admin dashboard shows platform-wide order volume and revenue over time. |
| AC | Most popular menu items and most active vendors are listed. |
| AC | User registration growth chart is displayed. |
| AC | All charts support date range filtering. |
| AC | Data is exportable in CSV and PDF formats. |

|  | Should Have | 5 SP ¦ Sprint 4 |
| --- | --- | --- |

| EPIC 7 | SA Dietary & Allergen Data Integration All menu items must include standardised allergen and dietary information sourced from a recognised data authority. Selected source: EU FIC Regulation No. 1169/2011 (14 major allergens), supplemented by South African national dietary categories (SAHPRA / DAFF definitions for Halal, Kosher, Vegan, Vegetarian). |
| --- | --- |

Product Backlog Items

|  | PBI-7.1 Dietary & Allergen Tag Library Definition Role: System |
| --- | --- |

User Story:

As a system,

I want to to maintain a standardised, authoritative tag library for allergens and dietary categories,

so that all vendors use consistent labelling and students can trust the information displayed.

The platform tag library is seeded from two authoritative sources: EU FIC Regulation 1169/2011 (14 mandatory declarable allergens) and South African dietary categories defined by SAHPRA and DAFF — Halal, Kosher, Vegan, Vegetarian, Nut-Free, Gluten-Free, Dairy-Free.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Tag library includes all 14 EU FIC Regulation 1169/2011 mandatory allergens. |
| AC | Tag library includes South African dietary categories: Halal, Kosher, Vegan, Vegetarian, Nut-Free, Gluten-Free, Dairy-Free. |
| AC | Tags are seeded into the database during initial deployment (migration/seed script). |
| AC | Tags are read-only to vendors — no custom tag creation is permitted. |
| AC | Each tag has a name, an icon, and a category (Allergen vs Dietary Preference). |
| AC | The data source and justification are documented in the project backlog and README. |

|  | Must Have | 5 SP ¦ Sprint 2 |
| --- | --- | --- |

|  | PBI-7.2 Dietary Tag Filtering on Student Menu Role: Student |
| --- | --- |

User Story:

As a student,

I want to filter menu items by dietary tags,

so that I can quickly find food that is safe and appropriate for me.

Students can apply one or more dietary/allergen filters on the vendor browse page. The system returns only items tagged with all selected filters, or optionally items that exclude selected allergens.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Students can select one or more dietary tags as filters on the menu page. |
| AC | Filtering shows only items that match ALL selected positive filters (e.g. Vegan + Halal). |
| AC | Allergen exclusion mode hides items tagged with selected allergens (e.g. hide Peanuts). |
| AC | Active filters are clearly displayed and easily dismissable. |
| AC | Filter state persists during the browsing session. |

|  | Must Have | 3 SP ¦ Sprint 2 |
| --- | --- | --- |

|  | PBI-7.3 Allergen Compliance Disclaimer Role: System |
| --- | --- |

User Story:

As a system,

I want to display a compliance disclaimer on all allergen-tagged items,

so that students understand that cross-contamination risks may exist beyond the listed tags.

A brief disclaimer is configurable by vendors per item and displayed alongside allergen tags. A platform-level default disclaimer is applied to all items without a vendor-specific one.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Vendors can add a free-text allergen disclaimer per item (max 200 characters). |
| AC | Disclaimer is displayed on the item card below the tag list. |
| AC | A platform-level default disclaimer is applied to all items without a vendor-specific one. |

|  | Could Have | 2 SP ¦ Sprint 2 |
| --- | --- | --- |

| EPIC 8 | ML Meal Recommendations (Bonus) A machine learning recommendation engine that delivers personalised meal suggestions to students based on their order history, dietary preferences, and platform-wide popularity signals. Retrains periodically as new data accumulates. |
| --- | --- |

Product Backlog Items

|  | PBI-8.1 ML Recommendation Engine — Model & Training Pipeline Role: System |
| --- | --- |

User Story:

As a system,

I want to to train a recommendation model on student order history and dietary preferences,

so that personalised meal suggestions can be generated for each student.

A collaborative filtering or content-based model is trained on order history, dietary tags, and item popularity. The model retrains on a nightly schedule via a background job. Cold-start handling uses global popularity for new students.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | Recommendation model trains on student order history, dietary preferences, and item popularity. |
| AC | Cold-start students receive recommendations based on global item popularity and their declared dietary preferences. |
| AC | The model retrains on a scheduled basis (minimum nightly) using accumulated order data. |
| AC | Model version and training timestamp are logged for audit and debugging. |
| AC | Recommendation accuracy is tracked using a click-through or order-conversion metric. |

|  | Could Have | 13 SP ¦ Sprint 4 |
| --- | --- | --- |

|  | PBI-8.2 Personalised Recommendations on Student Dashboard Role: Student |
| --- | --- |

User Story:

As a student,

I want to to see personalised meal recommendations on my dashboard and the menu page,

so that I can discover new or relevant food quickly without browsing the full catalogue.

Recommendations are surfaced as a 'Recommended for You' carousel on the student dashboard and inline within vendor menus. A 'Trending Now' section highlights popular items during current peak hours.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| AC | A 'Recommended for You' section is displayed on the student dashboard. |
| AC | Recommendations appear inline on vendor menu pages. |
| AC | A 'Trending Now' section highlights popular items during current peak ordering hours. |
| AC | Students can dismiss individual recommendations. |
| AC | Recommendations respect the student's active dietary tag filters (allergen exclusions). |

|  | Could Have | 5 SP ¦ Sprint 4 |
| --- | --- | --- |

9. Definition of Done

| Done | Definition of Done — Criteria |
| --- | --- |
| 1 | All acceptance criteria for the PBI have been met and verified. |
| 2 | Unit tests written and passing (minimum 80% coverage on critical paths). |
| 3 | Integration tests passing in the CI pipeline. |
| 4 | Code reviewed and approved by at least one other team member via pull request. |
| 5 | No outstanding Blocker or Critical severity bugs related to the PBI. |
| 6 | Feature deployed to the staging environment without errors. |
| 7 | API endpoint (if applicable) documented in OpenAPI/Swagger. |
| 8 | Accessibility requirements met (WCAG 2.1 AA) for any UI changes. |
| 9 | Allergen and dietary tags correctly applied and visible for any menu-related changes. |
| 10 | Payment flow verified end-to-end in Paystack test mode for payment-related PBIs. |
| 11 | Analytics data correctly populates dashboard for any analytics-related PBIs. |
| 12 | Sprint backlog item moved to 'Done' column in the project board. |

10. CI/CD Pipeline & TDD Principles

| Version Control | All code is managed in Git with feature branch workflow. Pull requests require at least one approval before merging to main. |
| --- | --- |
| Continuous Integration | GitHub Actions (or equivalent) pipeline runs on every pull request: lint, unit tests, integration tests, build. PRs cannot merge if any check fails. |
| Continuous Delivery | Successful merges to main automatically deploy to the staging environment. Production deployments require manual approval. |
| Test-Driven Development (TDD) | New features follow Red-Green-Refactor. Unit tests are written before implementation. Test coverage is reported in the CI pipeline and must not drop below 80% on critical paths. |
| Containerisation | The application is containerised using Docker. A docker-compose file supports local development with all services (API, database, Redis/WebSocket broker). |
| Environment Management | Environment variables are managed via CI/CD secrets and a .env.example template. No secrets are committed to source control. |
| Monitoring & Health Checks | A /health endpoint returns system status. Production errors are logged to a centralised logging service (e.g. Logtail, Sentry). |