CAMPUS FOOD ORDERING PLATFORM

Sprint Backlog Document

Table of Contents

| Section | Content | Story Points |
| --- | --- | --- |
| Overview | Sprint Summary Overview Table | — |
| Sprint 1 | Authentication & Role-Based Access Control | 37 SP |
| Sprint 2 | Multi-Vendor Ordering, Tracking & Dietary Safety | 41 SP |
| Sprint 3 | Payment Gateway Integration (Paystack) | 30 SP |
| Sprint 4 | Analytics Dashboards & ML Recommendation Engine | 39 SP |

Sprint Overview

| Sprint | Epic / Focus Area | # Stories | Story Points | Key Deliverable |
| --- | --- | --- | --- | --- |
| Sprint 1 | Authentication and Role-Based Access Control | 8 | 37 SP | Secure login, RBAC, admin onboarding |
| Sprint 2 | Multi-Vendor Ordering System | 7 | 41 SP | End-to-end ordering, real-time tracking, dietary tags |
| Sprint 3 | Payment Gateway Integration (Paystack) | 7 | 30 SP | Secure Paystack payment flow with verification |
| Sprint 4 | Analytics & Machine Learning Recommendations | 5 | 39 SP | Analytics dashboards, export, and ML recommendations |

Story Point Estimation Scale

| Points | Complexity | Description |
| --- | --- | --- |
| 1–2 | Trivial | Simple config change or minor UI tweak; no business logic. |
| 3 | Small | Straightforward feature with clear requirements; minimal dependencies. |
| 5 | Medium | Moderate complexity; involves backend + frontend integration. |
| 8 | Large | Complex feature; multiple integrations or real-time functionality. |
| 13 | X-Large | Very high complexity; machine learning, novel algorithms, or significant research required. |

| SPRINT 1 Total: 37 SP | Authentication & Role-Based Access Control Epic: Authentication and Role-Based Access Control |
| --- | --- |

Sprint Goal

To implement secure authentication using a third-party OAuth identity provider and establish a robust role-based access control system supporting Students, Vendors, and Admins — including admin application workflows and protected dashboard routing.

User Stories

|  | US-1.1 Student Authentication Role: Student |
| --- | --- |

User Story:

As a student,

I want to authenticate using a third-party identity provider,

so that I can securely access the campus food ordering platform.

Students use OAuth-based login (e.g. Google or Microsoft SSO) to sign in. If no account exists, one is automatically provisioned and linked. The system validates the token server-side before granting access.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | The system integrates with a third-party OAuth identity provider (e.g. Google/Microsoft SSO). |
| ✓ | Students can sign in using valid institutional credentials. |
| ✓ | A new student account is automatically created or linked if one does not yet exist. |
| ✓ | After successful login, the student is redirected to the student dashboard. |
| ✓ | Invalid or expired authentication tokens are rejected with a clear error message. |
| ✓ | Session tokens are stored securely (HTTP-only cookies or secure storage) and expire appropriately. |

|  | Story Points: 5 SP |
| --- | --- |

|  | US-1.2 Vendor Authentication Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to log in securely using a third-party identity provider,

so that I can access my vendor dashboard and manage my store.

Vendors authenticate through the same identity provider. The system reads the user's role assignment and routes them to the correct vendor dashboard. Route guards prevent unauthorised access to vendor-only pages.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Vendors authenticate using the same identity provider system as students. |
| ✓ | The vendor role is correctly assigned and persisted after login. |
| ✓ | Vendors are redirected to the vendor dashboard upon successful authentication. |
| ✓ | Unauthorised users attempting to access vendor routes receive a 403 response. |
| ✓ | Vendor sessions time out correctly and re-authentication is required. |

|  | Story Points: 5 SP |
| --- | --- |

|  | US-1.3 Admin Authentication Role: Admin |
| --- | --- |

User Story:

As a admin,

I want to securely log into the system,

so that I can manage vendors, users, and platform operations.

Admin authentication follows the same OAuth flow but additionally checks the isAdmin flag. Non-admin users who attempt to access admin routes are redirected with an unauthorised error.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Admin authentication is handled via the shared identity provider. |
| ✓ | Admin role permissions are correctly validated server-side on each request. |
| ✓ | Admin users are redirected to the admin dashboard after successful login. |
| ✓ | Non-admin users attempting to access admin routes are redirected with an appropriate error. |
| ✓ | Admin sessions are logged for audit trail purposes. |

|  | Story Points: 3 SP |
| --- | --- |

|  | US-1.4 Role-Based Access Control (RBAC) Role: System |
| --- | --- |

User Story:

As a system,

I want to assign roles to authenticated users,

so that each user has access only to features authorised for their role.

The RBAC system supports three distinct roles: Student, Vendor, and Admin. Route guards enforce role validation on every protected endpoint and UI route, preventing privilege escalation.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | The system supports three roles: Student, Vendor, and Admin. |
| ✓ | Each role has distinct permission sets and dashboard access. |
| ✓ | Unauthorised access attempts return a 403 status code and display a user-friendly error. |
| ✓ | Role validation occurs on every protected route — both frontend (guards) and backend (middleware). |
| ✓ | Role assignments are stored securely in the database and cannot be self-modified by users. |
| ✓ | Role changes take effect immediately without requiring re-login. |

|  | Story Points: 8 SP |
| --- | --- |

|  | US-1.5 Admin Application — Registration Flow Role: New User |
| --- | --- |

User Story:

As a new user,

I want to apply for admin access during registration,

so that my request can be reviewed before granting elevated privileges.

During registration, users may indicate they are applying for admin access. Additional required fields are revealed. The applicant is stored with adminApplicationStatus = 'pending' and is treated as a normal customer until approved.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | The registration form reveals additional required fields when admin access is requested. |
| ✓ | Submitting with missing required admin fields triggers inline validation errors. |
| ✓ | A new admin applicant is stored with adminApplicationStatus = 'pending'. |
| ✓ | The applicant is logged in as a normal customer until their application is approved. |
| ✓ | Pending applicants cannot access the admin dashboard (blocked by route guards). |
| ✓ | Applicants receive a confirmation message informing them their request is under review. |

|  | Story Points: 5 SP |
| --- | --- |

|  | US-1.6 Admin Application — Customer Portal Role: Customer |
| --- | --- |

User Story:

As a customer,

I want to apply for admin access from my dashboard,

so that I can request elevated permissions at any time after registration.

Existing customers can initiate or resubmit an admin application from their profile dashboard. Application status (pending / rejected / approved) is always visible. Rejected applicants can update their details before resubmitting.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Customers who are not yet approved can access an 'Apply for Admin' option in their dashboard. |
| ✓ | Rejected applicants can update their application details and resubmit. |
| ✓ | Approved users no longer see the application option. |
| ✓ | Application status (Pending / Approved / Rejected) is clearly displayed to the user. |
| ✓ | Resubmitted applications reset status to 'pending' and notify admins for re-review. |

|  | Story Points: 3 SP |
| --- | --- |

|  | US-1.7 Admin Review of Applications Role: Admin |
| --- | --- |

User Story:

As a admin,

I want to review admin applications,

so that I can approve, reject, block, or revoke admin access as appropriate.

Admins view a paginated list of all admin applications filtered by status. They can take action on any application. All actions are logged with timestamps and the acting admin's identity for audit purposes.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Admins can view all admin applications with their current statuses (Pending / Approved / Rejected / Blocked). |
| ✓ | Admins can approve an application, which sets isAdmin = true and grants dashboard access. |
| ✓ | Admins can reject an application and are required to provide a rejection reason. |
| ✓ | Admins can block or revoke existing admin access, immediately removing privileges. |
| ✓ | All admin actions are logged with a timestamp and the acting admin's user ID. |
| ✓ | System updates user permissions immediately after any status change — no manual refresh required. |

|  | Story Points: 5 SP |
| --- | --- |

|  | US-1.8 Customer Dashboard UX Role: Customer |
| --- | --- |

User Story:

As a customer,

I want to a clean and intuitive dashboard,

so that I can easily navigate the platform and manage my account.

The customer dashboard provides clear navigation to all core sections. Authentication state is reflected in the UI — unauthenticated users see login/register; authenticated users see their profile and role-specific options.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Dashboard displays navigation for: Profile, Orders, Vendors, Support, and Logout. |
| ✓ | Login and Register buttons are hidden after the user has authenticated. |
| ✓ | If the user holds multiple roles, a role-switching selector is displayed. |
| ✓ | Clicking Logout clears the session, invalidates the token, and redirects to the home/login page. |
| ✓ | The dashboard is responsive and usable on both desktop and mobile viewports. |

|  | Story Points: 3 SP |
| --- | --- |

SPRINT 1 — Summary

Sprint 1 established the core security foundation of the system by implementing OAuth-based authentication, role-based access control, and admin onboarding workflows. It ensures a secure separation of access between students, vendors, and administrators, and provides a clean customer dashboard experience. This sprint's work is foundational — all future sprints depend on the authentication infrastructure delivered here.

| SPRINT 2 Total: 41 SP | Multi-Vendor Ordering, Tracking & Dietary Safety Epic: Multi-Vendor Ordering System / Order Tracking & Notifications / Allergen & Dietary Tag System |
| --- | --- |

Sprint Goal

To implement the core ordering system, enabling students to browse multiple vendors, build a cross-vendor cart, place orders, and track order progress in real time — while introducing dietary and allergen tagging to promote user safety and food transparency.

User Stories

|  | US-2.1 Browse Vendors and Menus Role: Student |
| --- | --- |

User Story:

As a student,

I want to browse menus from multiple vendors,

so that I can compare options and choose what food to order.

Students see a vendor listing page with search and filter capabilities. Clicking a vendor reveals their full menu. Items show name, description, price, and availability status. Sold-out items are displayed but cannot be added to the cart.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Students can view a paginated list of all active vendors. |
| ✓ | Each vendor card displays name, operating hours, rating, and cuisine category. |
| ✓ | Clicking a vendor loads their full menu with item names, descriptions, prices, and images. |
| ✓ | Sold-out items are visible but the 'Add to Cart' action is disabled with a 'Sold Out' indicator. |
| ✓ | Students can search vendors by name and filter by category (e.g. halal, vegan, local). |

|  | Story Points: 5 SP |
| --- | --- |

|  | US-2.2 Multi-Vendor Cart & Order Placement Role: Student |
| --- | --- |

User Story:

As a student,

I want to add items from multiple vendors to a single cart and place one order,

so that I can collect all my food in one trip without placing separate orders.

The cart aggregates items from different vendors and presents a consolidated checkout. Internally, the order is split by vendor so each vendor receives only their relevant items. The completed order is linked to the student's account.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Students can add items from multiple different vendors to a single cart session. |
| ✓ | The cart displays a running total grouped by vendor, with a grand total at checkout. |
| ✓ | On order submission, the system creates a parent order and child vendor-specific sub-orders. |
| ✓ | Each sub-order is associated with the correct vendor and the student's account. |
| ✓ | Students receive an on-screen confirmation with a unique order reference number. |
| ✓ | Cart contents persist across page navigations within the same session. |

|  | Story Points: 8 SP |
| --- | --- |

|  | US-2.3 Vendor Order Reception Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to receive and view incoming orders on my dashboard,

so that I can begin preparing food promptly.

New orders appear in the vendor dashboard as soon as they are placed. Orders display all item details, quantities, special instructions, and the customer reference. Vendors can sort and filter orders by status or time received.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | New orders appear in the vendor dashboard within seconds of placement (real-time or near-real-time). |
| ✓ | Each order displays: item names, quantities, any special instructions, timestamp, and a customer reference. |
| ✓ | Vendors can view orders filtered by status: New, Preparing, Ready for Pickup. |
| ✓ | Vendors receive an audible or visual alert when a new order arrives. |
| ✓ | Order data is persisted and remains visible after page refresh. |

|  | Story Points: 5 SP |
| --- | --- |

|  | US-2.4 Order Status Management Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to update the status of each order,

so that students can track their order's progress in real time.

Vendors can move an order through a defined lifecycle: Order Received → Preparing → Ready for Pickup. Each status change is stored in the database with a timestamp and immediately reflected in the student's tracking view.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Vendors can update an order's status to: 'Order Received', 'Preparing', or 'Ready for Pickup'. |
| ✓ | Status transitions are validated — vendors cannot skip or reverse stages. |
| ✓ | Status changes are persisted to the database with a timestamp. |
| ✓ | Status updates are reflected in the student's order tracking view within 3 seconds. |
| ✓ | Vendors can add a short note (e.g. estimated time) when updating status. |

|  | Story Points: 5 SP |
| --- | --- |

|  | US-2.5 Real-Time Order Tracking Role: Student |
| --- | --- |

User Story:

As a student,

I want to track my order's progress in real time,

so that I know exactly when to go and collect my food.

Students access a live order tracking page showing the current status of all active orders. Updates are pushed in real time using WebSockets or Server-Sent Events, eliminating the need to manually refresh.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Students can view a dedicated order tracking page for each active order. |
| ✓ | Order status updates are received without requiring a manual page refresh (WebSocket / SSE). |
| ✓ | The tracking page displays all stages with the current stage visually highlighted. |
| ✓ | Each completed stage is timestamped to indicate when it was reached. |
| ✓ | If the connection is interrupted, the page attempts automatic reconnection and syncs the latest status. |

|  | Story Points: 8 SP |
| --- | --- |

|  | US-2.6 Order Ready Notification Role: Student |
| --- | --- |

User Story:

As a student,

I want to receive a notification when my order is ready for collection,

so that I know exactly when to go to the pickup point.

When a vendor marks an order as 'Ready for Pickup', the student receives an in-app notification. The notification links directly to the order details page. Optionally, a browser push notification is also sent if permission has been granted.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | A notification is triggered in the student's UI when order status changes to 'Ready for Pickup'. |
| ✓ | The notification is visible in the notification centre and includes the vendor name and order reference. |
| ✓ | Clicking the notification navigates the student to the relevant order details page. |
| ✓ | Notifications are persisted so students can review them after the fact. |
| ✓ | If browser push notifications are enabled, a push notification is also delivered. |

|  | Story Points: 5 SP |
| --- | --- |

|  | US-2.7 Dietary & Allergen Tag System Role: Customer |
| --- | --- |

User Story:

As a customer,

I want to see standardised allergen and dietary information on menu items,

so that I can make safe and informed food choices.

A standardised set of dietary tags (Vegan, Vegetarian, Halal, Kosher, Gluten-Free, Dairy-Free, Contains Nuts, etc.) is defined at platform level. Vendors apply tags to their menu items during creation or editing. Customers can filter the menu by one or more dietary tags.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | A standardised list of dietary and allergen tags is defined at the platform level. |
| ✓ | Tags are consistent and reusable across all vendors — no free-form tag creation by vendors. |
| ✓ | Each menu item displays its associated tags clearly (icon + label). |
| ✓ | Customers can filter the vendor menu by one or more dietary tags simultaneously. |
| ✓ | Allergen warnings (e.g. 'Contains Nuts') are prominently highlighted on item cards. |
| ✓ | Vendors can assign and update tags on their menu items via the vendor dashboard. |

|  | Story Points: 5 SP |
| --- | --- |

SPRINT 2 — Summary

Sprint 2 delivered the end-to-end functional ordering experience. Students can browse vendors, build a multi-vendor cart, and track their order through live status updates. Vendors receive orders instantly, manage preparation status, and notify customers when orders are ready. The dietary tagging system lays the groundwork for inclusive, safety-conscious food ordering across all vendors.

| SPRINT 3 Total: 30 SP | Payment Gateway Integration (Paystack) Epic: Payment Gateway Integration (Paystack) |
| --- | --- |

Sprint Goal

To implement secure, verified online payment processing using Paystack, ensuring all orders are paid before being confirmed for preparation, and that no sensitive financial data is stored on the platform.

User Stories

|  | US-3.1 Payment Initialisation on Order Placement Role: Student |
| --- | --- |

User Story:

As a student,

I want to payment to be initialised automatically when I place an order,

so that I can complete payment immediately and confirm my order.

When a student submits an order, the backend calls Paystack's transaction initialisation API, which returns a secure authorization URL. The student is redirected to the Paystack-hosted checkout page. The order is held in a 'pending payment' state until verification succeeds.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Order creation triggers an automatic call to the Paystack transaction initialise endpoint. |
| ✓ | A Paystack authorization URL is generated and returned to the frontend. |
| ✓ | The student is redirected to the Paystack-hosted checkout page. |
| ✓ | The order is stored in a 'Pending Payment' state until verification is complete. |
| ✓ | If the Paystack API call fails, the student is shown an error and no order is created. |

|  | Story Points: 5 SP |
| --- | --- |

|  | US-3.2 Secure Payment Redirection Role: Student |
| --- | --- |

User Story:

As a student,

I want to  complete payment on Paystack's secure page,

so that my card details are never entered into the campus platform.

The entire card entry experience is handled by Paystack's PCI-DSS-compliant checkout. The platform only handles a payment reference — never card numbers, CVVs, or expiry dates.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Payment is processed entirely on Paystack's externally hosted checkout page. |
| ✓ | No card details are collected, transmitted, or stored by the platform at any point. |
| ✓ | The redirect to Paystack uses HTTPS and includes a tamper-evident order reference. |
| ✓ | After payment, Paystack redirects the student to the platform's callback URL. |
| ✓ | Users cannot manually manipulate the callback URL to bypass payment. |

|  | Story Points: 3 SP |
| --- | --- |

|  | US-3.3 Server-Side Payment Verification Role: System |
| --- | --- |

User Story:

As a system,

I want to verify payments with Paystack after checkout,

so that only genuinely successful transactions result in confirmed orders.

On receipt of Paystack's callback, the backend independently calls Paystack's transaction verification API using the payment reference. The order is confirmed only if the API returns a verified 'success' status. All other outcomes result in the order being rejected.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | On receiving a Paystack callback, the backend calls Paystack's verify endpoint using the transaction reference. |
| ✓ | Only transactions with a verified 'success' status result in an order being confirmed. |
| ✓ | Failed, pending, or tampered transactions cause the order to be marked 'Payment Failed' and not sent to vendors. |
| ✓ | The verification call is made server-side only — clients cannot trigger verification directly. |
| ✓ | Duplicate verification attempts for the same reference are idempotent and do not double-confirm orders. |

|  | Story Points: 8 SP |
| --- | --- |

|  | US-3.4 Payment Metadata Storage Role: System |
| --- | --- |

User Story:

As a system,

I want to store payment metadata alongside each order,

so that orders can be tracked, audited, and reconciled.

Safe payment metadata (reference, gateway status, amount, currency, and timestamp) is stored in the database against the order record. No card data or sensitive financial information is persisted at any time.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Payment reference, gateway status, amount, currency, and verification timestamp are stored per order. |
| ✓ | Card numbers, CVV codes, expiry dates, or any sensitive cardholder data are never stored. |
| ✓ | Payment status is updated atomically with order status to prevent inconsistent states. |
| ✓ | Stored metadata is sufficient to reconcile transactions with the Paystack merchant dashboard. |

|  | Story Points: 3 SP |
| --- | --- |

|  | US-3.5 Payment Status Visibility (Student) Role: Student |
| --- | --- |

User Story:

As a student,

I want to  see whether my payment succeeded or failed,

so that I know the status of my order and can retry if necessary.

After the Paystack callback, the student is shown a clear success or failure screen. On failure, a retry option is presented. Order history always reflects the payment status for each order.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Students see a clear success screen with order confirmation number after verified payment. |
| ✓ | Students see a clear failure screen with a helpful message and retry option if payment fails. |
| ✓ | The retry option reinitialises a new Paystack transaction for the same order. |
| ✓ | The student's order history displays the payment status (Paid / Failed / Pending) for each order. |
| ✓ | Successful payments display a receipt summary with amount, date, and reference. |

|  | Story Points: 3 SP |
| --- | --- |

|  | US-3.6 Payment Status Visibility (Vendor) Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to to see the payment status of orders on my dashboard,

so that I only prepare food for orders that have been successfully paid.

Vendor dashboards display payment status prominently on each order card. Unpaid or pending orders are clearly distinguished from paid orders. Vendors are not expected to take any action on unpaid orders.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Each order in the vendor dashboard displays a payment status badge (Paid / Pending / Failed). |
| ✓ | Unpaid or pending orders are visually distinct (e.g. greyed out or flagged) from paid orders. |
| ✓ | The Paystack payment reference is visible on the order detail view for reconciliation. |
| ✓ | Vendors receive new order alerts only for orders with a confirmed payment status. |

|  | Story Points: 3 SP |
| --- | --- |

|  | US-3.7 Secure Payment Compliance Role: System |
| --- | --- |

User Story:

As a system,

I want to to handle all payment data in accordance with security best practices,

so that user financial data is protected and the platform remains compliant.

All Paystack secret keys are stored as environment variables on the backend. No payment secrets are exposed in frontend code or source control. Only safe metadata is stored in the database. The implementation follows Paystack's recommended security practices.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Paystack secret keys are stored exclusively as server-side environment variables — never in frontend code. |
| ✓ | No sensitive financial data (card numbers, CVV, expiry) is stored anywhere in the system. |
| ✓ | Only safe metadata (reference, status, amount, timestamp) is persisted in the database. |
| ✓ | All communication with the Paystack API uses HTTPS. |
| ✓ | Secret keys are excluded from source control via .gitignore and CI/CD secrets management. |

|  | Story Points: 5 SP |
| --- | --- |

SPRINT 3 — Summary

Sprint 3 integrated Paystack as the platform's payment processor, delivering a complete and compliant payment flow. Orders cannot be confirmed for preparation without a verified successful payment, protecting vendors from unpaid orders. All financial data handling adheres to PCI-DSS best practices — card details are never processed or stored by the platform.

| SPRINT 4 Total: 39 SP | Analytics Dashboards & ML Recommendation Engine Epic: Analytics & Machine Learning Recommendations |
| --- | --- |

Sprint Goal

To implement rich analytics dashboards for admins, vendors, and students, and to introduce a machine-learning-based recommendation system that delivers personalised meal suggestions based on historical ordering behaviour, dietary preferences, and peak-hour trends.

User Stories

|  | US-4.1 Peak Ordering Time Analytics Role: Admin / Vendor |
| --- | --- |

User Story:

As a admin or vendor,

I want to to view peak ordering times on an analytics dashboard,

so that I can anticipate demand and plan staffing or inventory accordingly.

The analytics module aggregates order timestamps by hour across the 24-hour day. A bar chart visualises demand distribution. A toggle allows comparison between weekdays and weekends. The system highlights the top three peak demand periods automatically.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | The dashboard displays a 24-hour bar chart showing order volume distribution by hour. |
| ✓ | A toggle allows switching between weekday and weekend views. |
| ✓ | The system automatically identifies and highlights the top three peak demand periods. |
| ✓ | Charts update dynamically when the date range filter is changed. |
| ✓ | Data is scoped to the logged-in vendor's orders when viewed from the vendor dashboard. |
| ✓ | Admin view shows aggregate data across all vendors. |

|  | Story Points: 8 SP |
| --- | --- |

|  | US-4.2 Vendor Sales Performance Analytics Role: Vendor |
| --- | --- |

User Story:

As a vendor,

I want to to view my sales performance over customisable time periods,

so that I can track revenue growth and identify my best-performing menu items.

Vendors access a sales analytics dashboard showing revenue trends, order volumes, and top-performing items. Charts are rendered dynamically. Vendors can filter by date range (daily, weekly, monthly, custom).

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Vendors can view a line or bar chart of total revenue over a selected time period. |
| ✓ | Dashboard shows total orders, total revenue, and average order value for the selected period. |
| ✓ | A top-10 best-selling items list is displayed, sortable by quantity sold or revenue generated. |
| ✓ | All data updates dynamically when the date range filter is adjusted. |
| ✓ | An item-level drill-down shows daily sales breakdown for any selected menu item. |

|  | Story Points: 8 SP |
| --- | --- |

|  | US-4.3 Student Order History & Insights Role: Student |
| --- | --- |

User Story:

As a student,

I want to to view insights about my past orders,

so that I can understand my spending habits and ordering patterns.

The student analytics view surfaces meaningful patterns from the user's own order history: frequently ordered items, total spend over time, and most visited vendors. This helps students budget and discover their preferences.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | Students can view their full order history sorted by date (newest first). |
| ✓ | A 'Frequently Ordered' section highlights the student's top 5 most reordered items. |
| ✓ | A spending summary shows total expenditure for the current week, month, and all time. |
| ✓ | A 'Favourite Vendors' section highlights the vendors most frequently ordered from. |
| ✓ | Students can filter their history by vendor, date range, or order status. |

|  | Story Points: 5 SP |
| --- | --- |

|  | US-4.4 Analytics Report Export Role: User (Admin / Vendor / Student) |
| --- | --- |

User Story:

As a user,

I want to to export my analytics data to an external file,

so that I can use the data in external reports or share it with others.

All analytics views include export buttons for CSV and PDF formats. The exported data exactly mirrors what is displayed on screen, respecting the active date range and filter selections.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | All analytics dashboards include 'Export to CSV' and 'Export to PDF' buttons. |
| ✓ | Exported data exactly matches what is currently displayed on the dashboard (respecting filters). |
| ✓ | CSV exports include column headers and properly delimited values. |
| ✓ | PDF exports are formatted for readability with page headers, timestamps, and branding. |
| ✓ | Export operations complete within 10 seconds for datasets up to 10,000 records. |
| ✓ | Exported files are named descriptively (e.g. 'vendor-sales-2025-04.csv'). |

|  | Story Points: 5 SP |
| --- | --- |

|  | US-4.5 ML-Powered Meal Recommendation System Role: System |
| --- | --- |

User Story:

As a system,

I want to to recommend personalised meals to students,

so that each student receives relevant and helpful food suggestions that improve over time.

The recommendation engine analyses each student's order history, dietary tag preferences, and broader platform-wide popularity signals (especially during peak ordering hours). Recommendations are displayed on the student's dashboard and vendor browse page. The model retrains periodically as new order data accumulates, improving suggestion quality over time.

Acceptance Criteria

| # | Acceptance Criteria |
| --- | --- |
| ✓ | The system generates personalised meal recommendations based on the student's order history. |
| ✓ | Recommendations incorporate the student's dietary tag preferences and filtered-out allergens. |
| ✓ | Popular items during current peak hours are surfaced as 'Trending Now' suggestions. |
| ✓ | Recommendations are displayed on the student dashboard and vendor menu pages. |
| ✓ | New students (cold-start) receive recommendations based on global popularity and dietary preferences. |
| ✓ | The model retrains on a scheduled basis (e.g. nightly) as new order data accumulates. |
| ✓ | Recommendation accuracy is tracked via a click-through or order-conversion metric over time. |

|  | Story Points: 13 SP |
| --- | --- |

SPRINT 4 — Summary

Sprint 4 elevated the platform from a transactional tool to an intelligent, data-driven experience. Admins and vendors gain actionable insights into demand patterns and sales performance, while students receive personalised meal recommendations. The export feature enables external reporting and academic analysis. The ML recommendation engine continuously improves as more order data accumulates over time.